PROJECT COMMUNICATION PLAN

| What | Who/Target | Purpose | When/Frequency | Type/Method(s) |
| --- | --- | --- | --- | --- |
| Initiation Meeting | All stakeholders | Gather information for Initiation Plan | FIRST Before Project Start Date | Meeting |
| Distribute Project Initiation Plan | All stakeholders | Distribute Plan to alert stakeholders of project scope and to gain buy in. | Before Kick Off Meeting Before Project Start Date | Document distributed via hardcopy or electronically. May be posted on project website or OIT Blackboard site. PPM Templates: Project Snapshot or “Lite” Initiation Plan |
| Project Kick Off | All stakeholders | Communicate plans and stakeholder roles/responsibilities. Encourage communication among stakeholders. | At or near Project Start Date | Meeting |
| Status Reports | All stakeholders and Project Office | Update stakeholders on progress of the project. | Regularly Scheduled. Monthly is recommended for large/midsize projects. | Distribute electronically and post via web/OIT Blackboard site. PPM Template: Status Report |
| Team Meetings | Entire Project Team. Individual meetings for sub-teams, technical team, and Functional teams as appropriate. | To review detailed plans (tasks, assignments, and action items). | Regularly Scheduled. Weekly is recommended for entire team. Weekly or bi-weekly for sub-teams as appropriate. | Meeting PPM Template: Detailed Plan |
| Project Advisory Group Meetings (this may apply only to larger projects) | Project Advisory Group and Project Manager | Update Project Advisory Group on status and discuss critical issues. Work through issues and change requests here before escalating to the Sponsor(s). | Regularly Scheduled. Monthly is recommended. | Meeting |
| Sponsor Meetings | Sponsor(s) and Project Manager | Update Sponsor(s) on status and discuss critical issues. Seek approval for changes to Project Plan. | Regularly scheduled Recommended biweekly or monthly and also as needed when issues cannot be resolved or changes need to be made to Project Plan. | Meeting |
| Executive Sponsor Meetings (this may apply only to larger projects) | Executive Sponsor(s) and Project Manager | Update Sponsor(s) on status and discuss critical issues. Seek approval for changes to Project Plan. | Not regularly scheduled. As needed when issues cannot be resolved or changes need to be made to Project Plan. | Meeting |
| PPO Audit/Review | Project Office, Project Manager, select stakeholders, and possibly Sponsor(s) if necessary. | Review status reports, issues, and risks. To identify and communicate potential risks and issues that may effect the schedule, budget, or deliverables. | Monthly Scheduled by the Project Office | Meeting/Report Project Office will produce report using their template. |
| Post Project Review | Project Office, Project Manager, key stakeholders, and sponsor(s). | Identify improvement plans, lessons learned, what worked and what could have gone better. Review accomplishments. | End of Project or end of major phase | Meeting/Report Project Office will produce report. |
| Quarterly Project Review | Project Office, Project Manager, and key stakeholders. | Review overall health of the project and highlight areas that need action. | Quarterly depending on size and criticality of the project. Scheduled by the Project Office. | Meeting/Report Project Office will produce report using internal template. |
| Presentations to Special Interest Groups | Examples: PMT (Project Managers Team), OIT Leadership Group, AIS Quarterly Review, AMG (Academic Managers Group), etc. | To update external groups to promote communication a create awareness of project interdependencies. | At project milestones so as to communicate with other interested parties of changes that will be introduced outside of the Project Team. | Presentation/Demonstration |
| OIT Blackboard Site | ALL OIT and OIT Project Team Members. | Central location to house Status Reports, meeting minutes, Project description, and Project Plan. For any communications that can be shared with all OIT staff. | Update monthly with Status Reports; otherwise, as necessary. | Electronic Communications Venue |
| Periodic Demos and Target Presentations | Specific Focus Groups or End Users. Examples: AMG (Academic Managers Group), Students, Power Users, Help Desk, Dept Mgrs., etc. | To gain input from special groups and keep them abreast of the Project’s status. | Once product has enough to “show”. As you complete critical phases or make major enhancements. | Presentation/Discussion |
| Other… | To be determined by the Project Team | General communications | As needed | PAW, PWB, Lunch n Learns, email lists, PU home page announcements, etc. |