Sample PMO Implementation Plan

| Phase | Step | Task | Detail | Outcomes |
| --- | --- | --- | --- | --- |
| One | 1 | Project Planning and Initiation |  | Project Plan and Schedule |
|  | 2 | Assess Current Environment | Resources (Staff, Skill set, Funding, Project Tools) Organizational Readiness (Culture, Organizational Support) Governance and Escalation Mode | Strengths, Weaknesses, Opportunities, Threats, Analysis |
|  | 3 | Establish Vision & Mission | PMO Mandates PMO Policy & Direction Critical Success Factors PMO Models | Consensus, PMO Vision & Mission |
|  | 4 | Establish Goals & Objectives |  | Consensus, PMO Goals & Objectives |
|  | 5 | Develop Business Case | High Level PMO Requirements Implementation Strategies & Schedule Cost Estimates | Business Case Document |

| Phase | Step | Task | Detail | Outcomes |
| --- | --- | --- | --- | --- |
| Two | 1 | Define Organizational Structure Staffing Requirements | Roles & Responsibilities Identify PMO Lifecycle Framework Identify PMO Process Domains | Organizational Structure & Staffing Requirements |
|  | 2 | Facilitate Supporting IT Governance & Escalation Structure | Integrate PMO with Current Governance Processes Facilitate Buy-In Consensus | Updated IT Governance & Escalations Structure |
|  | 3 | Define Project Management Methodology Framework | Define PMO Lifecycle | Project Management Methodology Framework |
|  | 4 | Establish Goals & Objectives |  | PMO Processes & Supporting Documentation |
|  | 5 | Establish Review Process & Performance Metrics | Balance Scorecard, 360 Feedback, etc. | PMO Review Metrics |
|  | 6 | Develop Training Requirements | Project Management Training or Certification Coaching or Mentoring Skills Development Sourcing & Relationship Management Skills | Training Requirements |

| Phase | Step | Task | Detail | Outcomes |
| --- | --- | --- | --- | --- |
| Three | 1 | Develop Deployment Plan | Schedule Resources Costs | PMO Deployment Plan |
|  | 2 | Deploy PMO | Acquire / Develop PM Methodology Add PMO Staff Pilot PMO | Program Assessments Semi-Annual PMO Review |